# Installation Configuration and Validation

ACME Inventory Management System (IMS) v2.5

ACME Engineering

2026-02-09

# Installation Configuration and Validation

# 1. Purpose

This document provides the Installation Configuration and Validation (ICV) evidence for the ACME Inventory Management System (IMS) v2.5. Validation follows the GAMP 5 risk-based approach. IQ/OQ/PQ protocols will be executed. This ICV document covers Installation and Configuration Verification. Performance Qualification (PQ) is covered in a separate protocol.

# 2. Scope

The system under validation is the ACME IMS v2.5, a three-tier web application for GxP-regulated warehouse operations.

Regulatory Framework:

- FDA 21 CFR Part 11 (Electronic Records)

- EU Annex 11 (Computerised Systems)

- GAMP 5 Category 5 (Custom Application)

Functional Scope:

- Inventory intake, storage tracking, dispatch

- Audit trail generation

- Integration with SAP S/4HANA and Veeva Vault QMS

# 3. Prerequisites

The following prerequisites must be in place before starting installation:

- Azure subscription with Owner role

- Service principal for AKS

- SSL certificate for *.acme-ims.com

- VPN tunnel to on-premises SAP

## Target Environment

| Environment | AKS Nodes | DB Size | Region |
| --- | --- | --- | --- |
| DEV | 2 | 50 GB | US East |
| UAT | 3 | 100 GB | US East |
| PROD | 5 | 500 GB | US East |

# 4. Installation Steps

## Step 1: Deploy AKS Cluster

Run the Terraform deployment script to provision the AKS cluster. Verify the cluster is running with kubectl get nodes.

Expected Result: 3 nodes in Ready state.

Figure 1: AKS cluster node status verification

## Step 2: Deploy Database

Execute the Helm chart for PostgreSQL deployment.

Connection string: postgresql://ims_admin@acme-ims-db:5432/ims_prod

Expected Result: PostgreSQL accepting connections.

## Step 3: Deploy Application

Deploy the application using helm install acme-ims ./charts/acme-ims.

Verify pods are running: kubectl get pods -n acme-ims.

Expected Result: All pods in Running state.

# 5. Configuration Steps

## Step 4: Configure Azure AD SSO

Register the application in Azure AD. Configure SAML 2.0 with:

- Entity ID: https://acme-ims.com

- Reply URL: https://acme-ims.com/auth/callback

Expected Result: SAML authentication works.

## Step 5: Configure SAP Integration

Set up RFC destination in SAP. Configure the VPN tunnel endpoint. Test connectivity using the SAP RFC test tool.

Network Configuration:

- VNet: 10.0.0.0/16

- AKS subnet: 10.0.1.0/24

- DB subnet: 10.0.2.0/24

- VPN gateway for SAP connectivity

Expected Result: RFC connection test successful.

# 6. Validation and Verification Steps

## Step 6: Verify User Login

Log in as test user (ims_test@acme.com). Verify SSO redirect works. Confirm role assignment displays correctly on the dashboard.

Expected Result: User redirected and role shown.

## Step 7: Verify Audit Trail

Create a test inventory record. Verify the audit trail entry includes:

- User ID

- Timestamp

- Action type

- Old value

- New value

Expected Result: Audit entry with all required fields.

# 7. Results Summary

| Step | Expected Result | Status |
| --- | --- | --- |
| 1. Deploy AKS | 3 nodes running | PASS |
| 2. Deploy DB | PostgreSQL accepting connections | PASS |
| 3. Deploy App | All pods in Running state | PASS |
| 4. Configure SSO | SAML authentication works | PASS |
| 5. Configure SAP | RFC connection test successful | PASS |
| 6. Verify Login | User redirected and role shown | PASS |
| 7. Verify Audit | Audit entry with all fields | PASS |

All 7 steps completed successfully.

# 8. Sign-off and Approval

[To be completed — requires authorized signatories]

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  |  |
| Reviewed by |  |  |  |
| Approved by (QA) |  |  |  |
| Approved by (IT) |  |  |  |